|  | Alpha Aerosols | SOP #: AER-PL-002 DATE: June 2026 REVISION: 00 |
| --- | --- | --- |
|  | Standard Operating Procedure (SOP) Planning and Procurement Department |  |

Title: Material Requirements Planning

Effective Date: June 2026

Purpose: To calculate what materials are needed and by when, so production is never held up by missing stock.

Scope: All confirmed production orders for the Aerosol Plant.

Responsibility: Planning and Procurement Lead; Stores Team; Supply Chain Manager

Procedure:

- Confirm the Production Quantity

  - Confirm total units to produce from the Sales Order or approved production plan.

- Calculate Total Material Needed

  - Multiply each material's unit requirement by the total production quantity.

  - The result is the total amount needed before checking what is already in stock.

- Check Stock and Calculate What to Order

  - Pull current inventory from the ERP system or the daily Stores report.

  - Subtract current stock and open PO quantities from the total material needed.

  - Any material where the result is zero or less does not need to be ordered.

- Check Supplier Lead Times

  - Confirm how long each supplier takes to deliver.

  - Count back from the production start date to set the latest PO placement date.

- Prepare and Submit the Requisition

  - Assign each material a priority level — P1, P2, P3, or P4 — based on urgency.

  - Submit the list with quantities, delivery dates, and priorities to Supply Chain.

- Track Until Received

  - Track deliveries via the ERP system and daily inventory report.

  - Follow up on any material at risk of arriving after the production start date.

| Created by: | Reviewed by: | Approved by: |
| --- | --- | --- |